CARE HOSPITAL

|  |  |  |
| --- | --- | --- |
| **Supervisor.** | **Miss Bakhtawar Siraj** | |
| **Batch.** | **2210F3** | |
| **Serial No.** | **Enrollment Number** | **Student Name** |
| 1. | 1425944 | Danish Asif |
| 2. | 1423510 | Anwar Khan |

***ACKNOWLEDGEMENT***

Before anything, I would like to thanks my beloved teacher who helped us a lot in reviewing this project within the limited time frame.

Secondly, we would also like to thank the eProject team at Aptech Head Office, who gave us the golden opportunity to do this wonderful project about Care Hospitality

Thirdly, we also thank the eProject team, some of the benefits are as under: Re-enforcement of skills happens in the experiential learning process. ∙ A mentor, ensuring that we do not get drifted, constantly guides us. ∙ It gives us a lot of confidence to face an interview as we have worked on a project. We can explain virtually everything on the subject we have listed.

***SYNOPSIS***

With the help of technology, we are providing people ease to book appointments and know about our website. We are providing relaxing survey to our website. Attached all the information about the main doctors located in the city. So shares the perfect relaxing information through the website for everyone to know. For the convenience of the people we have provided map for the route. Best hospitality website to visit.

***PROBLEM DEFINITION***

CARE Group is into medical services for long time and looking at the current medical scene have decided to come up with a WEBSITE, which will host the medical services available in different cities.

Individuals will be able to search for specialist doctors in their surroundings and even book online appointments.

Web site should also record the complete information regarding the Doctors and Patients.

***CUSTOMER REQUIREMENT***

***SPECIFICATION (CRS)***

Website will host information about common Diseases, Preventions and Cures. It will also display the latest medical news and information on inventions in Medical Science.

The website will have three users/roles:

1. Administrator
2. Doctor
3. Patient.

The Administrator should be able to do the following:

1. Add Cities to the master database.
2. Add Doctors to the Master database.
3. Modify Doctor Details.
4. Modify Patient Details.
5. Delete Cities
6. Delete Doctors
7. Delete Patients
8. Create/Manage Users/Logins
9. Manage information/details on the WEBSITE.

The Doctor should be able to do the following:

1. Login into the system with his USER/PASSWORD
2. View his/her profile details
3. Add details to his/her profile
4. Modify his/her profile
5. View Appointments
6. Update his availability for DAY/WEEK/MONTH.

The Patient should be able to do the following:

1. Register/Create Account [USERID should be unique].
2. Search Doctor based on location, Specialist
3. Book Appointment [Check Availability].

***SCOPE OF THE WORK (IN BRIEF)***

* The website is to be developed for the Windows Platform
* PHP
* MySQL
* PERL
* Apache

The site should work well in all leading browsers including Chrome, Firefox etc. Our welcome page icon is re-directed to the main web page Ever essential content direct to relative content.

***AGGREGATED SITEMAP***

***SITEMAP ENGLISH***

(1.In



***WIREFRAMES***

(LOGO) Home About Appointments Contact

ABOUT:

CONTENT

PICTURE

PICTURE

APPOINMENT BLOCK

HEADING

APPOINTMENTS:

# CONTENT

DOCTOR:

LOGIN/SIGNUP

QUALIFICATION

PICTURE

***ASK SHEET REVIEW 2***

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Ref. No.: eP/Advertisement Portal Management System/01 | | Project  title | Date of Preparation of Activity Plan | | | |
| No | Task | Care + | Actual | Actual | Team-mate | Status |
| Start Date | Days | Names |
| 1 | Build Home, Visit Page | 08/sep/23 | 1 | Danish | Complete |
| 2 | Build About | 07/sep/23 | 1 | Anwar khan | Complete |
| 3 | Build Appointment,  login/signup Page | 10/sep/23 | 3 | Danish | Complete |
| 4 | Query, Map, Page and content | 12/sep/23 | 7 | Anwar Khan | Complete |
| 5 | The Home Page | 13/sep/23 | 2 | Danish | Complete |
| 6 | Appointment Page | 19/sep/23 | 3 | Anwar | Complete |
| 7 | Deparment Page | 20/Sep/23 | 3 | Danish | Complete |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 8 | Begin Code  Support For  Doctors and contents |  | 26/Sep/23 | 4 | Anwar | Complete |
| 9 | Check Progress | Every Alternative Day | - | Danish,  Anwar | Complete |

***TASK SHEET REVIEW 3***

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project Ref. No.: eP/Advertisement Portal Management System/01 | | Project title | Date of Preparation of Activity Plan | | | |
| No | Task | Nexus Aquarium | Actual  Start Date | Actual  Days | Team-mate  Names | Status |
| 1 | Check color  format, size,  JavaScript, Bootstrap, CSS  responsive in the Home page | 15/sep/23 | 2 | Danish Asif | Complete |
| 2 | Check color  format, size,  JavaScript, Bootstrap, CSS  responsive in  Dine Inn, About us page | 18/sep/23 | 2 | Anwar khan | Complete |
| 3 | Check color  format, size,  JavaScript,  responsive in  Portfolio, Visit page. | 19/sep /23 | 4 | Anwar | Complete |
| 4 | Write a  developer guide and web content | 20/sep/23 | 9 | danish | Complete |
| 5 | Write user  Manuals |
| 6 | Overall  inspection of the project | 21/sep /23 | 1 | Danish,  anwar | Complete |